The main objectives of waste management in the Valcea County are the following:

- Collecting household wastes from the entire county population;

- Implementing the separate collection of recyclable wastes in the urban and rural environment;

- Accomplishing a high level of municipal waste capitalization and assuring the fulfillment  of all objectives related to package wastes;

- Reducing the quantity of biodegradable wastes by composting and by other treatment methods, so as to assure that the legislative objectives are met;

- Appropriate management of the special waste flow (municipal hazardous wastes, large wastes, electronic and electric equipments wastes,  slurry resulting from city water treatment stations);

- Collecting and recovery of the usable potential of wastes from constructions and demolitions;

- Closing non-compliant landfills;

- Setting up a county landfill for non hazardous waste.

The main goal of waste management strategy in Valcea county is development and implementation of an integrated management system for solid waste corresponding to population needs, to comply with legal provisions through which targets presented in Chapter 4 are met.

In the following Table strategic avtivities to be implemented, as well as the timetable (until 2020) are presented.

Strategic measures to be implemented

| Measures to be implemented | Timetable |
| --- | --- |
| Strengthening capacities: - strengthening of human resources - institutional reorganization - waste data collection, development and reporting | 2010 |
| Setting of waste strategy | 2010 |
| Reducing the amount of waste | permanent |
| Public awareness | Permanent, but intense activities are required in the period 2010 – 2012 |
| Waste collection and transport: - maintenance of the collection services coverage degree at 100% in urban environment (181.527 inhabitants) - increasing the collection services coverage degree in rural environment from 90% (2011) and finally to 100% in 2013 (204.179 inhabitants) - increasing the collection services coverage degree in rural environment from 92% to 100% (217.988 inhabitants) - improvement of the existing equipments for waste collection and transport - dividing the county into 7 areas - developing a transfer station network according to the set areas: (5 (five) existing transfer stations and a (1) new at Frinceşti with a capacity of 26943 t/an) - developing a separate collection system for 100% of the population (399515 inhabitants) - collection of bulky and hazardous municipal waste (procurement of containers) – providing spaces for WEEE collection | - 2013 - 2010 - 2013 - 2010 – 2012 (according to cessation of non-compliant landfills operation) - 2010 - 2012 - 2013 - 2012 - 2013 |
| Waste treatment - Maintaining the sorting facility from Drăgăşani and composting facility from Raureni, building three more materials recycling facilities at Roesti Râmnicu Vâlcea and Brezoi for separation of waste fraction separatelly collected (mainly hand-sorting and magnetic sorting for materials recovery): - Total capacity of sorting facilities (existent and proposed) is approximative 46.000 t/year - Recycling amounts will exceed 23.000 t/year (reaching 56 kg/capita/year from almost zero today) - 10.888 t/year of paper will be recovered (2013) - 7087 t/year plastics will be recovered (>22,5%) (2013) - 3743 t/year metals will be recovered (>50%) (2013) - 5480 t/year glass will be recovered (>60%) (2013) - 1.111 t/year wood will be recovered (>15%) (2013) - Preparing for recycling 50% of recyclable waste amount - Maintaining the composting facility from Râmnicu Vâlcea and building a TMB simple at Roesti for treatment of waste biodegradable fraction: - Total capacity of TMB simple facilities (mechanical pre-treatment and composting) will be approximately 88.000 t/year - Total amount of treated waste will exceed 215 kg/capita /year from allmost 0 currently - Will be stored with less that 50% biodegradable waste (23.723 t compared to 46.156 t) - Increasing treatment capacity - Recovery of 70% of construction and demolition waste (exceptin hazardous waste) | - 2010 – 2012 - 2020 - 2010 – 2012 - according to requirements after 2013 - 2020 |
| Waste disposal - Maintaining the compliant landfill from Râmnicu Vâlcea- Feteni and building a compliant landfill at Roesti serving the rest of the county population (disposal of 73.300 t/year) - Cessation of operation and rehabilitation of all non-compliant landfills (5 sites of 6,4 ha total surface) - Increasing storage capacity - Measures to reduce the amount of waste disposed by landfill | - 2010 – 2012 - According to legislation - According to requirements after 2013 - 2013 and the following years |
| Revision of LTIP - Adaptation of LTIP to cover the future capacities requirements - Revision of technical solutions proposed for waste treatment according to scientific progress | - 2013 |
| Management of other waste streams | - 2011 - 2013 |

It is highlighted the fact that the current situation on waste management involve problems, mainly in terms of separate collection and waste treatment and some of targets set in regional and county plans may be difficult to meet (e.g. it might not be meet the targets concerning the reduction the amount of biodegradable waste disposed by landfill in 2010). Details concerning each component mentioned above in relation to each waste management area and city hall, were already analysed in Chapter 5.

In terms of reducing the amount of generated waste, the goal is to divert all activities and to support plans contributing to promote reduction of generated waste amount. But, it is difficult to influence direcly the reduction of waste because it depends on the amount of packages used by a producer or supplier and the consumer choice.

Will be promoted home composting of waste thorugh awareness campaignes.

The strategy related to reduction the amount of generated waste, include:

- Policy 1: Implemeting measures and collaboration with industry in relation with reducing the amount of packages and encouraging the use of long life products with a reduced environmental impact.

- Policy 2: Introducing the best practice concerning the minimization of waste generation from institutional operations and in particular, several waste controls will be conducted to find out if all buildings are covered.

- Policy 3: Councils will introduce or will extend appropriate schemes in order to reduce the amount of waste (such as plans supporting home composting and encouraging the use of reusable diapers).

In terms of increasing public awareness, this represents an essential componet of the proposed waste management system for two reasons:

- Active participation of citizens in reducing the amount of generated waste and separate collection of household waste is important for the successful implementation of the system;

- The proposed system imply increase of tariffs on waste management Is necesary to inform citizens on how this increase will improve living strandards and how the waste management scheme value to be implemented will exceed the additional amount the citizens must pay.

The main methods to increase public awareness on waste management may include (this list is not exhaustive):

- Media awareness campaignes (TV and radio spots, newspapaers advertisements, special TV programs, etc);

- School campaignes;

- Organizing hearings, public oper discussions;

- Organizing a local ‘green help desk’ in large urban areas;

- Other type of campaignes (flyers, brochures, surveys, etc.).

Setting objectives and targets for Vâlcea county as well as the county strategy in waste management is conducted on the basis of the current county situation, legal provisions and provisions of the following planning documentations:

- National Waste Management Strategy and National Waste Management Plan;

- Environmental Sectorial Operational Program;

- Regional Waste Management Plan for Region 4 SOUTH – WEST OLTENIA approved by joint Order of the minister of Environment and Waste Management and minister of European Integration no. 1.364/1.499/2006 approving Regional Waste Management Plans (published in Official Gazette no. 232/4.04.2007);

- County Waste Management Plan developed in compliance with the methodology approved by Order of the minister of Environment and Sustainable Development by Decision of County Council Vâlcea no. 105/31.07.2009.

In addition, county waste management strategy will consider the following provisions:

- Strategy and National Waste Management Plan for the period 2008 – 2013, documents under environmental evaluation;

- EU Framework Directive on waste (2008/98/EC) which must be implemented by the Member States, includin Romania until 12.12.2010;

- EU Thematic Strategies to prevent  waste generation and sustainable use of natural resources;

- other EU politics such as Integrated Policy on public ecologic procurement and products (IPP).

Waste Framework Directive include, among others, provisions related to prevention field (adopting indicators prevention monitoring, adopting ecodesign plicy, setting prevention objectives by implementing the best practices, etc.) and in recycling field (Member States will organize separate collection systems for paper, metals, plastics, glass until 2020, 70% from the amount of waste generated in construction and demolition activities).

EU thematic strategies related to green hous gas emissions and promoting energy generation from renewable sources provide:

- reduction with 20% of green house gas emissions until 2025 (expressed in equivalent CO2); approx. 10% of this amount may be provided by a modern municipal waste management system;

- promoting generation of electricity from renewable sources (objective – 20% of the required energy to be generated from renewable sources until 2020).

This orientation proof the EU willingness to prioritize options situated on the highest steps of waste hierarchy and in case of Romania, require the implementation of drastic measures in this respect in conditions where the exclusive option used currently in our country, is waste storage.